## Slide 1: Scrum exam – Mixed picks 2022
Some topics, themes or details that were not mastered well in 2022 exams (Thus most likely good for future students also to recap)

## Slide 2: Questions with least earned points
Question topics in no specific order. Studying just these of course will not bring 90% of the points, but probably recapping these at the end will give you 5-10% more than without.
Definition of Ready
Definition of Done
Scrum Master’s tasks & responsibilities
Product Owner’s tasks & responsibilities
Development team tasks & responsibilities
PBL items
SBL tasks
SPM 1 contents

## Slide 3: Definition of Ready
The Scrum team (or the whole organization) agrees on the definitions for the quality of the PBL item.
When is a PBL item ready to be taken to this sprint?
Ready to be worked on, everybody understand what it entails.
How well the PBL item has to be written/specified
Look at that one given example pic of Definition of Ready
(Used before and during the SPM1)

## Slide 4: Definition of Done
The Scrum team (or the whole organization) agrees on the definitions for the quality of the completed work or pbl items.
When is a PBL item done to acceptable level?
Look at that one given example of Definition of Done
(Used before and during the Sprint Review)
(In smaller scale used also in the Daily meeting while marking tasks done)

## Slide 5: Scrum Master’s tasks & responsibilities
Here it’s most important to understand that Scrum Master is someone who masters Scrum very well
  From that you will remember Scrum Master teaches others how to follow Scrum well
And how Scrum Master is not a team leader or project manager. But a servant-coach for the team.
Thus Scrum Master does not give people tasks, nor tell what the tasks are. Nor do the estimates. (All work is managed by the development team)
SM makes sure that Scrum is followed (But others of course do that following to their best)
SM makes sure that Scrum is also improved constantly (But others actually find, plan and do the improvements)
Remember the hint: If everybody is very experienced and Scrum-oriented, maybe SM needed seldomly. Check this statement against everything you can read about Scrum master.

## Slide 6: Product Owner’s tasks & responsibilities
With all roles check also the main Scrum learning materials and pictures
Here maybe helps when you remember PO does not plan or assign any work
  (self-organizing developer team does ALL work management)

## Slide 7: Development team tasks & responsibilities
Look at the material, especially the pictures
Development team is important participant in ALL meetings.
Most passive the developers are possible in the Sprint Review.
  But even there they listen very well and can ask customer and PO questions.
All work management belongs to the development team, including work planning, volunteering, and progress tracking

## Slide 8: PBL items
What is the recommended size for the PBL tasks?
Who manages the PBL items outside of the sprints?
Who estimates the PBL item efforts?
Who manages the PBL items during the sprint work (From daily to daily)?
When can the PBL items be created? (Two points in the schedule)
Can tasks be modified during the sprint?

## Slide 9: SBL tasks
What is the recommended size for the SBL tasks?
Who manages the SBL tasks?
Who estimates the SBL tasks?
When can the task be created? (Two points in the schedule also for this one)
Can tasks be modified during the sprint?

## Slide 10: SPM 1 contents
Learn the four steps done in this meeting
Which was the one question word attached to SPM1? Which for SPM2?
  = what is the expected final outcome of each meeting?
Think from the ”which step needs which steps completed before”
  E.g. you don’t want to estimate efforts (hours or points) for all PBL items!
  So what you want to do before estimation?
  And what step you need to do before the step before the estimation?
  = Think, and learn these things based on thinking and reasoning, not through memorizing.